# On-Premises Infrastructure Build Request — Dev / POC

## Logic Apps Standard — Hybrid Deployment

Prepared by: Melbourne Water AIS Team
Date: 26 May 2026

## Purpose

Build request for a single Windows Server VM to support Azure Logic Apps Standard running in hybrid mode on AKS Edge Essentials (AKS EE). This environment will serve as the proof-of-concept (POC) for the Melbourne Water integration platform migration.

## Critical VMware Prerequisite — Nested Virtualisation

This is a hard requirement. AKS Edge Essentials will not function without it.

AKS Edge Essentials runs a lightweight managed Linux VM (CBL-Mariner) inside the Windows Server VM using the built-in Hyper-V hypervisor. For this to work on VMware vSphere, nested virtualisation must be explicitly enabled on the VM.

| vSphere Setting | Value |
| --- | --- |
| Expose hardware-assisted virtualization to the guest OS | Enabled (VM settings → CPU → Hardware virtualization) |
| VM hardware version | 14 or later |

This setting must be applied before the VM is first powered on, or requires a power-off to change.

## VMware Platform Requirements

| Item | Requirement |
| --- | --- |
| vSphere version | 6.7 U3 minimum — 7.x strongly recommended |
| vSphere HA | Enabled on the cluster hosting this VM |
| VM hardware version | 14 or later |
| Nested virtualisation | Enabled (see above) |
| Snapshots during operation | Not supported while AKS EE is running — snapshot only when VM is powered off |

## VM Specification

| Component | Specification |
| --- | --- |
| VM name | svaisaksdev01 |
| Quantity | 1 VM |
| Operating system | Windows Server 2022 Datacenter (Desktop Experience) |
| vCPU | 8 vCPU |
| RAM | 16 GB |
| OS disk | 128 GB — thin provisioned, SSD-backed datastore |
| Data disk | 64 GB — separate VMDK, SSD-backed datastore, presented as a dedicated disk (unformatted — do not mount or format) |
| Network adapters | 1 × VMXNET3 NIC |
| Nested virtualisation | Enabled |
| VM hardware version | 14 or later |

## Operating System Configuration

| Item | Requirement |
| --- | --- |
| Windows activation | Licensed and activated |
| Windows Updates | Fully patched at time of handover |
| Time synchronisation | NTP configured and synchronised to MW domain time source |
| Domain join | Required — join to the Melbourne Water Active Directory domain |
| Windows Firewall | Enabled; outbound TCP 443 permitted (see Network Requirements) |
| Add mwc\rennielf-admin & mwc\thankappanr-admin to server admins |  |

## Service Account

A single domain service account is required. It will be used for both SQL Server access and SMB file share access on svaisaksdev01.

| Item | Requirement |
| --- | --- |
| Account type | Active Directory domain service account — non-interactive |
| Account name | (e.g. svc-aisaks-dev — confirm with MW AD team) |
| Password | Complex password — documented and provided to MW AIS team |
| Password expiry | Set to never expire (service account) |
| Interactive logon | Denied — apply the following user rights via Group Policy or local policy on svaisaksdev01 : Deny log on locally , Deny log on through Remote Desktop Services |
| Account lockout | Ensure account is excluded from standard lockout policy — a locked service account will stop Logic Apps runtime |
| Local group membership on svaisaksdev01 | Add to local Users group (minimum required; do not add to Administrators) |

## SQL Server

SQL Server Express is required for Logic Apps workflow state storage, co-located on svaisaksdev01.

| Item | Requirement |
| --- | --- |
| SQL Server version | SQL Server Express 2022 |
| Instance type | Default instance preferred; named instance acceptable |
| Authentication mode | Mixed mode (SQL Server Authentication enabled) |
| Dedicated database | Blank database named LogicAppsDev — created and online |
| Database login | Grant the domain service account (see Service Account section) db_owner on LogicAppsDev |
| Port | TCP 1433 — enabled in SQL Server Configuration Manager (disabled by default in Express) |
| SQL Server Browser | Enabled and started (required if using a named instance) |

## SMB File Share

| Item | Requirement |
| --- | --- |
| Share path | \\svaisaksdev01\LogicAppsShare |
| Share permissions | Domain service account (see Service Account section) — Change |
| NTFS permissions | Domain service account — Modify |
| Location | Local folder on svaisaksdev01 — e.g. C:\LogicAppsShare |

## Network Requirements

### IP Allocation

| Item | Value |
| --- | --- |
| Hostname | svaisaksdev01 |
| Static IP | _ ____ |
| Subnet mask | _ ____ |
| Default gateway | _ ____ |
| DNS servers | _ ____ |
| NTP server | _ ____ |
| VLAN | Dev / integration VLAN |

### Firewall Rules Required

| Source | Destination | Port | Direction | Purpose |
| --- | --- | --- | --- | --- |
| svaisaksdev01 | *.arc.azure.com , *.his.arc.azure.com | TCP 443 | Outbound | Azure Arc control plane |
| svaisaksdev01 | ACR endpoint (to be confirmed) | TCP 443 | Outbound | Container image pulls |
| svaisaksdev01 | *.vault.azure.net | TCP 443 | Outbound | Azure Key Vault |
| svaisaksdev01 | *.ods.opinsights.azure.com | TCP 443 | Outbound | Log Analytics / monitoring |
| svaisaksdev01 | mcr.microsoft.com | TCP 443 | Outbound | Microsoft Container Registry |
| Developer workstations | svaisaksdev01 | TCP 443, 8080 | Inbound | Logic Apps designer / management |
| svaisaksdev01 | On-premises integrated systems | App-specific | Outbound | Integration target systems |

All outbound Azure traffic should be routed via the existing ExpressRoute circuit. If a proxy server is required, provide the proxy hostname and port to the MW AIS team before AKS EE installation begins.

## Handover Checklist

Complete all items before handing the VM to the MW AIS team.

### VM and OS

[ ] VM named svaisaksdev01 provisioned per spec (8 vCPU, 16 GB RAM, 128 GB OS disk, 64 GB data disk)

[ ] Windows Server 2022 Datacenter (Desktop Experience) installed, licensed, and fully patched

[ ] Nested virtualisation enabled in vSphere VM settings (CPU → Hardware virtualization)

[ ] VM hardware version 14 or later confirmed

[ ] Data disk presented as a separate unformatted disk (visible in Disk Management as Disk 1 — do not format)

[ ] VM joined to Melbourne Water Active Directory domain

[ ] Static IP assigned, default gateway configured, DNS resolving

[ ] Outbound TCP 443 to Azure Arc confirmed: Test-NetConnection arc.azure.com -Port 443 returns TcpTestSucceeded : True

[ ] Outbound TCP 443 to MCR confirmed: Test-NetConnection mcr.microsoft.com -Port 443 returns TcpTestSucceeded : True

[ ] Windows time synchronisation confirmed: w32tm /query /status shows a valid time source

### Service Account

[ ] Domain service account created in Active Directory (name confirmed with MW AD team)

[ ] Account type set to non-interactive (no interactive logon permitted)

[ ] Deny log on locally user right applied to the account on svaisaksdev01

[ ] Deny log on through Remote Desktop Services user right applied to the account on svaisaksdev01

[ ] Password set to never expire

[ ] Account excluded from standard lockout policy

[ ] Account added to local Users group on svaisaksdev01

[ ] Service account credentials (username and password) documented and provided to MW AIS team

### SQL Server

[ ] SQL Server Express 2022 installed on svaisaksdev01

[ ] Mixed mode authentication enabled

[ ] TCP/IP protocol enabled in SQL Server Configuration Manager (disabled by default in Express)

[ ] SQL Server Browser service enabled and started (if using named instance)

[ ] Windows Firewall inbound rule created for TCP 1433

[ ] LogicAppsDev database created

[ ] Domain service account granted db_owner on LogicAppsDev

[ ] TCP 1433 listening confirmed: Test-NetConnection localhost -Port 1433 returns TcpTestSucceeded : True

### SMB File Share

[ ] Folder C:\LogicAppsShare created on svaisaksdev01

[ ] LogicAppsShare SMB share created pointing to that folder

[ ] Share permissions: domain service account set to Change

[ ] NTFS permissions: domain service account set to Modify

[ ] Share accessible: Test-Path \\svaisaksdev01\LogicAppsShare returns True from the VM itself

This document covers the dev/POC on-premises infrastructure only. Azure resource provisioning, AKS EE software installation, Arc onboarding, and Logic Apps deployment are handled separately by the MW AIS team.